SIGNALFLOW AI

MVP Development Plan

────────────────────

Built with Ruflo Multi-Agent Swarms + Claude Code

FastAPI  ·  Next.js  ·  PostgreSQL  ·  Claude AI

Indian Stocks  ·  Cryptocurrency  ·  Forex

Version 1.0  —  March 2026

Development Methodology: AI-First with Multi-Agent Orchestration

# Contents

# Development Philosophy

This project follows an AI-first development methodology. Instead of writing every line of code manually, we use Claude Code as the primary coding engine and Ruflo’s multi-agent swarm orchestration to parallelize, coordinate, and quality-check the entire build. You’re an experienced programmer — your role shifts from line-by-line coder to architect, orchestrator, and reviewer.

## The Approach: You as the Orchestrator

Think of it this way — you’re the CTO of a team of AI agents. Ruflo lets you spawn specialized agents (coder, tester, reviewer, architect) that work together on your codebase simultaneously. Claude Code handles the actual implementation. Your job is to define what needs to be built, review the output, and steer the ship.

The Development Stack Ruflo v3.5 — Multi-agent orchestration, swarm coordination, shared memory across agents Claude Code — Primary AI coding engine (terminal-based, agentic) FastAPI — Backend framework (Python, async, WebSocket support) Next.js 14 — Frontend framework (React, dark dashboard) PostgreSQL + TimescaleDB — Database (time-series optimized) Redis — Cache, task queue broker, real-time pub/sub Celery — Scheduled background tasks Claude API (Sonnet) — AI sentiment analysis engine Telegram Bot API — Alert delivery

## Why Ruflo + Claude Code?

- Parallelism: While one agent builds the API endpoints, another writes tests, and a third builds the frontend components — simultaneously.

- Specialization: Each agent has a scoped role (coder, tester, reviewer). A coder agent won’t accidentally break test files.

- Shared Memory: Agents share context through Ruflo’s AgentDB, so the tester knows what the coder built without manual handoff.

- Self-Learning: Successful patterns are stored. If Agent A figures out how to integrate the Binance WebSocket, that knowledge persists for future tasks.

- Quality by Default: Every code change gets auto-reviewed by a reviewer agent before merge. Tests are written alongside features, not after.

# Project Structure & Repository Setup

## Monorepo Layout

signalflow-ai/ (Root) signalflow-ai/ ├── .claude/ # Ruflo agent configs │ ├── agents/ # Agent definitions (coder, tester, etc.) │ ├── commands/ # Custom slash commands │ └── settings.json # Ruflo settings + hooks ├── CLAUDE.md # Master project instructions for Claude ├── backend/ │ ├── app/ │ │ ├── main.py # FastAPI entrypoint │ │ ├── config.py # Settings, env vars │ │ ├── models/ # SQLAlchemy / Pydantic models │ │ ├── api/ # API route handlers │ │ │ ├── signals.py # Signal CRUD endpoints │ │ │ ├── markets.py # Market data endpoints │ │ │ ├── alerts.py # Alert config endpoints │ │ │ └── websocket.py # Real-time signal push │ │ ├── services/ # Business logic │ │ │ ├── data_ingestion/ # Market data fetchers │ │ │ ├── analysis/ # Technical indicators engine │ │ │ ├── ai_engine/ # Claude AI sentiment + reasoning │ │ │ ├── signal_gen/ # Signal generation algorithm │ │ │ └── alerts/ # Telegram bot + alert dispatch │ │ ├── tasks/ # Celery scheduled tasks │ │ └── tests/ # Backend test suite │ ├── requirements.txt │ └── Dockerfile ├── frontend/ │ ├── src/ │ │ ├── app/ # Next.js app router │ │ ├── components/ # React components │ │ │ ├── signals/ # Signal cards, feed, badges │ │ │ ├── markets/ # Market overview panels │ │ │ ├── alerts/ # Alert config UI │ │ │ └── shared/ # Common UI components │ │ ├── hooks/ # Custom React hooks │ │ ├── store/ # Zustand state management │ │ └── lib/ # API client, WebSocket, utils │ ├── package.json │ └── Dockerfile ├── docker-compose.yml # Full stack local dev ├── .env.example # Environment variable template └── README.md

## CLAUDE.md — The Master Brain File

This is the most important file in the entire project. CLAUDE.md is the instruction set that every Claude Code session and every Ruflo agent reads before doing any work. It defines the project’s architecture, coding standards, dependencies, and constraints. Think of it as your project’s constitution.

CLAUDE.md (Key Sections) # SignalFlow AI — Project Instructions ## Project Overview AI-powered trading signal platform. Markets: NSE/BSE, Crypto, Forex. User: Finance professional (M.Com) starting active trading. ## Architecture - Backend: FastAPI + Celery + PostgreSQL/TimescaleDB + Redis - Frontend: Next.js 14, Tailwind CSS, Zustand, Recharts - AI: Claude API (Sonnet) for sentiment analysis - Alerts: Telegram Bot API ## Coding Standards - Python: Black formatter, type hints everywhere, Pydantic models - TypeScript: Strict mode, no any types, Prettier formatting - All API endpoints must have OpenAPI docs - Every service function must have unit tests - Error handling: Never swallow exceptions silently ## Key Decisions - Use async/await everywhere in FastAPI (no sync endpoints) - WebSocket for real-time signal delivery to dashboard - Celery Beat for scheduled tasks (data fetch, AI analysis) - All prices stored as Decimal, never float - Signal confidence is 0-100 integer

# Ruflo Swarm Configuration

This section details how to set up and configure Ruflo’s multi-agent swarm specifically for the SignalFlow project. We define specialized agents, their roles, and how they coordinate.

## Step 1: Initialize Ruflo

Terminal Commands # Install Ruflo globally npx ruflo@latest init # Verify installation npx ruflo doctor # Initialize the project with agent ecosystem cd signalflow-ai/ npx ruflo init

## Step 2: Define the Agent Swarm

We configure a hierarchical swarm with 6 specialized agents. The Architect agent acts as the queen (strategic coordinator), while 5 worker agents handle specific domains.

| Agent | Role | Scope | Reports To |
| --- | --- | --- | --- |
| Architect (Queen) | Strategic coordinator | System design, module boundaries, API contracts, schema decisions | You (human) |
| Backend Coder | Python/FastAPI implementation | All backend code: APIs, services, models, tasks, database | Architect |
| Frontend Coder | Next.js/React implementation | Dashboard UI, components, state management, WebSocket client | Architect |
| AI Engineer | Claude API integration | Sentiment analysis pipeline, signal reasoning, prompt engineering | Architect |
| Tester | Test writer + QA | Unit tests, integration tests, API tests, edge cases | Architect |
| Reviewer | Code review + security | Reviews all code before it’s finalized, catches bugs and security issues | Architect |

Swarm Initialization Commands # Initialize a hierarchical swarm with 6 agents npx ruflo swarm init \ --topology hierarchical \ --max-agents 6 \ --strategy specialized # Spawn each agent npx ruflo agent spawn -t architect --name sf-architect npx ruflo agent spawn -t coder --name sf-backend npx ruflo agent spawn -t coder --name sf-frontend npx ruflo agent spawn -t coder --name sf-ai-engineer npx ruflo agent spawn -t tester --name sf-tester npx ruflo agent spawn -t reviewer --name sf-reviewer # Check swarm status npx ruflo hive-mind status

## Step 3: Agent Coordination Rules

- Handoff protocol: Backend Coder finishes an API endpoint → Tester auto-receives it for test writing → Reviewer checks both.

- Shared context: All agents read CLAUDE.md and share memory via AgentDB. Schema changes by Backend Coder are instantly visible to Frontend Coder.

- Conflict resolution: If two agents modify the same file, Architect agent arbitrates. In practice, scope boundaries prevent this.

- Human checkpoints: After each phase, you review the swarm’s output before greenlighting the next phase.

# Phase 1: Foundation (Days 1–4)

Phase Goal Set up the project skeleton, database, data ingestion pipeline, and get live market data flowing into the system.

## Day 1: Project Bootstrapping

### You Do (Human)

- Create the GitHub repo and clone locally.

- Set up environment variables (.env) with API keys: Anthropic, Binance, Alpha Vantage, Telegram Bot Token.

- Run npx ruflo init to initialize the agent ecosystem.

- Write the CLAUDE.md file (the master instruction set for all agents).

### Ruflo Swarm Does

Command to Architect Agent npx ruflo hive-mind spawn \ "Bootstrap SignalFlow project: \ 1. Create FastAPI backend with project structure \ 2. Create Next.js frontend with Tailwind \ 3. Set up docker-compose with PostgreSQL, Redis \ 4. Create all Pydantic models for signals, markets, alerts" \ --queen-type strategic

The Architect agent will decompose this into sub-tasks and delegate to Backend Coder and Frontend Coder. Expected output: a fully scaffolded project with both services running locally via docker-compose.

## Day 2: Database Schema & Models

### Swarm Task

Delegate to Backend Coder via Claude Code # In Claude Code terminal: "Create the database schema for SignalFlow: - Market data table (TimescaleDB hypertable): symbol, open, high, low, close, volume, timestamp, market_type - Signals table: symbol, signal_type, confidence, target_price, stop_loss, ai_reasoning, technical_data (JSONB), created_at - Alerts table: user_id, alert_type, conditions (JSONB), active - Signal history table: signal_id, outcome, actual_price, resolved_at, hit_target boolean"

| Table | Key Columns | Notes |
| --- | --- | --- |
| market_data | symbol, ohlcv, volume, timestamp, market_type (enum) | TimescaleDB hypertable partitioned by time |
| signals | symbol, signal_type, confidence, target, stop_loss, ai_reasoning | JSONB for technical_data (RSI, MACD values) |
| alert_configs | market_filter, min_confidence, telegram_chat_id, active | Per-user alert preferences |
| signal_history | signal_id, outcome (hit_target/hit_stop/expired), resolved_at | Tracks signal accuracy over time |

## Day 3–4: Data Ingestion Pipeline

### Swarm Task: Build Data Fetchers

Three parallel agents work simultaneously:

| Agent | Task | APIs Used | Output |
| --- | --- | --- | --- |
| Backend Coder (1) | Indian stock data fetcher | Yahoo Finance (yfinance), NSE unofficial API | OHLCV candles for NIFTY 50 stocks |
| Backend Coder (2) | Crypto data fetcher | Binance WebSocket API, CoinGecko REST | Real-time BTC, ETH, SOL + top 10 coins |
| Backend Coder (3) | Forex data fetcher | Alpha Vantage, Twelve Data | USD/INR, EUR/USD, GBP/JPY + major pairs |

Celery Task Schedule (tasks/scheduler.py) # Celery Beat schedule beat_schedule = { "fetch-indian-stocks": { "task": "tasks.fetch_indian_stocks", "schedule": 60.0, # Every 1 minute during market hours }, "fetch-crypto": { "task": "tasks.fetch_crypto_prices", "schedule": 30.0, # Every 30 seconds (24/7) }, "fetch-forex": { "task": "tasks.fetch_forex_rates", "schedule": 60.0, # Every 1 minute (24/5) }, }

Phase 1 Checkpoint By end of Day 4, you should have: live market data flowing into PostgreSQL for all three markets, a working FastAPI server with health endpoints, a Next.js shell running with Tailwind, and docker-compose bringing everything up with one command. Run the swarm status check and review all code before moving to Phase 2.

# Phase 2: Analysis Engine (Days 5–8)

Phase Goal Build the technical analysis engine that computes indicators on market data, and integrate Claude AI for sentiment analysis and signal reasoning.

## Day 5–6: Technical Indicators

### Swarm Task: Backend Coder + Tester

The Backend Coder builds the analysis engine while the Tester writes tests for each indicator in parallel.

| Indicator | What It Measures | Signal Logic |
| --- | --- | --- |
| RSI (14-period) | Momentum — overbought/oversold | Below 30 = Buy signal, Above 70 = Sell signal |
| MACD (12, 26, 9) | Trend direction + crossovers | Bullish crossover = Buy, Bearish crossover = Sell |
| Bollinger Bands (20, 2) | Volatility + mean reversion | Price at lower band = Buy, Upper band = Sell |
| Volume Analysis | Conviction behind price moves | Above 1.5x avg volume confirms signal strength |
| 50/200 SMA | Long-term trend (Golden/Death cross) | 50 crosses above 200 = Strong Buy |
| ATR (14-period) | Volatility for position sizing | Used to calculate stop-loss distance |

Claude Code Prompt for Backend Coder "Build the technical analysis service in backend/app/services/analysis/indicators.py: Create a class TechnicalAnalyzer that takes a pandas DataFrame of OHLCV data and computes: RSI, MACD, Bollinger Bands, Volume ratio, SMA crossovers, and ATR. Each indicator should return a dict with: value (float), signal (buy/sell/neutral), and strength (0-100). Use ta-lib or pandas_ta. Include type hints. Raise clear errors for insufficient data."

## Day 7–8: Claude AI Sentiment Engine

### Swarm Task: AI Engineer Agent

This is the brain of the system. The AI Engineer agent builds the sentiment analysis pipeline and signal reasoning generator.

### Component 1: News Sentiment Analyzer

AI Engine Architecture class AISentimentEngine: async def analyze_news(self, symbol, articles): # Batch recent articles for the symbol # Send to Claude API with structured prompt # Return: sentiment_score (0-100), key_factors [] async def generate_signal_reasoning(self, symbol, technical_data, sentiment_data): # Combine technical indicators + sentiment # Ask Claude to generate plain-English reasoning # Return: reasoning_text, confidence_adjustment async def generate_market_brief(self, all_signals): # Morning/evening digest for Telegram # Summarize top signals, macro context # Return: formatted_brief_text

### Component 2: Signal Generation Algorithm

The signal generator combines technical scores and AI sentiment to produce the final signal:

Signal Scoring Formula # Weighted combination technical_score = weighted_avg([ (rsi_signal, 0.20), (macd_signal, 0.25), (bollinger_signal, 0.15), (volume_signal, 0.15), (sma_crossover, 0.25), ]) # AI adjustment ai_score = sentiment_engine.analyze(symbol) # Final confidence final_confidence = (technical_score * 0.60) + (ai_score * 0.40) # Signal thresholds if final_confidence >= 80: signal = STRONG_BUY elif final_confidence >= 65: signal = BUY elif final_confidence <= 20: signal = STRONG_SELL elif final_confidence <= 35: signal = SELL else: signal = HOLD

Phase 2 Checkpoint By end of Day 8: Technical indicators compute correctly for all three markets. Claude AI analyzes news and returns sentiment scores. The signal generation algorithm produces buy/sell/hold signals with confidence scores and AI reasoning. Tester agent has written tests for all indicator calculations.

# Phase 3: Dashboard & Alerts (Days 9–14)

Phase Goal Build the web dashboard and Telegram alert system. This is what the user interacts with daily.

## Day 9–11: Web Dashboard

### Swarm Task: Frontend Coder + Reviewer

The Frontend Coder builds the dashboard while the Reviewer checks accessibility, responsiveness, and code quality.

### Dashboard Pages & Components

| Component | Description | Real-time? |
| --- | --- | --- |
| MarketOverview | Top bar with NIFTY 50, SENSEX, BTC, ETH, USD/INR — live prices + change % | Yes (WebSocket) |
| SignalFeed | Main feed of active signals, filterable by market (All / NSE / Crypto / Forex) | Yes (WebSocket) |
| SignalCard | Expandable card: symbol, signal badge, confidence gauge, sparkline, price | Partial |
| SignalDetail | Expanded view: AI reasoning box, RSI/MACD/Volume indicators, target + stop-loss | No |
| AlertTimeline | Chronological feed of recent alerts with timestamps and color-coded types | Yes (WebSocket) |
| AlertConfig | Settings panel: min confidence slider, market toggles, Telegram connection | No |
| SignalHistory | Past signals with outcomes: hit target, hit stop-loss, or expired | No |

Frontend Coder Prompt (Claude Code) "Build the SignalFlow dashboard with Next.js 14 and Tailwind CSS. Design: Dark trading terminal theme (bg: #0A0B0F). Use JetBrains Mono for numbers, Outfit for text. Color coding: Green (#00E676) for buy, Red (#FF5252) for sell, Amber (#FFD740) for hold, Purple (#6366F1) for AI. Components needed: 1. MarketOverview bar (sticky top, live prices via WebSocket) 2. SignalFeed with market filter tabs (All/NSE/Crypto/Forex) 3. SignalCard with confidence gauge (SVG circular progress) 4. Expandable AI reasoning panel with indicator pills 5. AlertTimeline sidebar with color-coded alert types 6. AlertConfig modal with confidence slider and market toggles Use Zustand for state management. WebSocket connection to ws://api:8000/ws/signals for live updates."

## Day 12–13: Telegram Bot

### Swarm Task: Backend Coder

Build the Telegram bot that delivers formatted signal alerts and daily digests.

### Telegram Message Types

| Message Type | Trigger | Content |
| --- | --- | --- |
| Signal Alert | New signal above user’s confidence threshold | Symbol, signal type, confidence, price, target, stop-loss, AI reasoning (condensed) |
| Morning Brief | Daily at 8:00 AM IST | Market overview, top 3 signals to watch, key macro events today |
| Evening Wrap | Daily at 4:00 PM IST | How today’s signals performed, any new overnight signals (crypto/forex) |
| Price Alert | Symbol hits user’s target price | Symbol, current price, percentage from alert level |
| System Health | SignalFlow detects its own issue | Data delay warning, API limit reached, system restart notification |

Telegram Bot Setup Commands # 1. Create bot via @BotFather on Telegram # 2. Get bot token, add to .env as TELEGRAM_BOT_TOKEN # 3. Bot commands to register: /start - Connect to SignalFlow /signals - Get current active signals /config - Set alert preferences /markets - Quick market snapshot /history - Last 5 signal outcomes /stop - Pause all alerts

## Day 14: WebSocket Integration

Connect the frontend to the backend via WebSocket for real-time signal delivery. When a new signal is generated by the Celery task, it publishes to Redis pub/sub, the WebSocket handler picks it up and broadcasts to all connected dashboard clients.

Real-time Data Flow Celery Task (signal generated) ↓ Redis PUB/SUB channel: 'signals:new' ↓ FastAPI WebSocket handler (/ws/signals) ↓ Dashboard (Zustand store updates, UI re-renders) # Simultaneously: Celery Task (signal generated) ↓ Telegram Bot sends formatted alert ↓ User’s phone notification

Phase 3 Checkpoint By end of Day 14: A beautiful dark-themed dashboard shows live signals with AI reasoning. Telegram bot sends formatted alerts for high-confidence signals. Real-time updates work — when a signal fires, the dashboard and Telegram both update within seconds. Alert configuration lets her set confidence thresholds and market filters.

# Phase 4: Integration, Testing & Deploy (Days 15–21)

Phase Goal Wire everything together end-to-end, comprehensive testing, deploy to production, and onboard the user.

## Day 15–16: End-to-End Integration

### Swarm Task: Architect Agent Coordinates

The Architect agent runs a full integration test swarm — every agent validates its domain works with every other domain:

- Data → Analysis: Market data fetched from APIs correctly flows into the technical analysis engine.

- Analysis → AI: Technical indicator results are passed to Claude AI for sentiment enrichment.

- AI → Signals: Combined scores generate proper signal objects with all required fields.

- Signals → Dashboard: Signals appear on the web dashboard via WebSocket within 2 seconds.

- Signals → Telegram: Telegram alerts fire with correctly formatted messages.

- Config → Filtering: Alert preferences correctly filter which signals get pushed.

## Day 17–18: Testing Blitz

### Swarm Task: Tester Agent (Full Scope)

| Test Category | What Gets Tested | Tool |
| --- | --- | --- |
| Unit Tests | Each indicator function, signal scoring, AI prompt formatting | pytest |
| Integration Tests | API endpoints, database writes, Celery task execution | pytest + httpx |
| WebSocket Tests | Real-time signal delivery, connection handling, reconnection | pytest-asyncio |
| Telegram Tests | Message formatting, bot commands, alert dispatch | pytest + mocks |
| Frontend Tests | Component rendering, WebSocket state updates, filter logic | Vitest + React Testing Library |
| Load Tests | Can the system handle 50+ symbols updating every minute? | locust |

## Day 19–20: Production Deployment

### Deployment Architecture

Production Stack (Railway) Railway Project: signalflow-ai ├── Service: backend (FastAPI + Celery Worker + Beat) │ ├── Dockerfile (Python 3.11) │ ├── Environment: ANTHROPIC_API_KEY, DB_URL, REDIS_URL, │ │ TELEGRAM_BOT_TOKEN, etc. │ └── Always-On: true ├── Service: frontend (Next.js) │ ├── Dockerfile (Node 20) │ └── Domain: signals.yourdomain.com ├── Database: PostgreSQL (with TimescaleDB extension) ├── Redis: Redis instance └── Monitoring: UptimeRobot (external ping)

### Deployment Steps

- Push code to GitHub main branch.

- Connect Railway to the GitHub repo.

- Configure environment variables in Railway dashboard.

- Deploy backend and frontend as separate services.

- Provision PostgreSQL and Redis on Railway.

- Run database migrations (alembic upgrade head).

- Verify Celery Beat is scheduling tasks correctly.

- Test Telegram bot in production.

- Set up UptimeRobot to ping /health endpoint every 60 seconds.

- Configure Sentry for error tracking.

## Day 21: User Onboarding

This is the day you hand it over to your girlfriend. Walk her through:

- Dashboard tour: How to read signal cards, what confidence means, how to expand for AI reasoning.

- Telegram setup: Connect her Telegram to the bot, configure her alert preferences.

- Alert customization: Help her set her initial filters (markets, minimum confidence level).

- Risk rules: Explain the stop-loss and target on every signal. Never risk more than 2% per trade.

- Feedback loop: Show her how to tell you when a signal felt wrong or right — this feeds into system improvement.

# Daily Development Workflow with Ruflo

Here’s the exact daily routine you’ll follow during the 21-day build:

## Morning (Architect Mode)

- Check swarm status: npx ruflo hive-mind status

- Review overnight agent work (if agents were running async tasks).

- Define today’s objectives in CLAUDE.md or via swarm commands.

- Spawn tasks to the appropriate agents.

## Midday (Builder Mode)

- Use Claude Code directly for complex implementations that need your guidance.

- Let Ruflo agents handle repetitive tasks (tests, boilerplate, documentation).

- Monitor agent outputs: npx ruflo hive-mind metrics

## Evening (Reviewer Mode)

- Review all code generated by agents during the day.

- Run the test suite: pytest backend/ && cd frontend && npm test

- Commit working code, push to GitHub.

- Update CLAUDE.md with any new decisions or patterns discovered.

Pro Tip: Claude Code Slash Commands Create custom slash commands in .claude/commands/ for frequent operations. Examples: /signal-test (run the full signal generation pipeline for one symbol), /deploy (trigger Railway deployment), /swarm-status (check all agents). These become your power shortcuts during the build.

# Key Claude Code Prompts (Copy-Paste Ready)

These are the exact prompts you’ll use with Claude Code for each major system component. Each prompt is designed to produce production-quality code on the first pass.

## Prompt 1: FastAPI Project Setup

"Set up a FastAPI project in backend/ with: - main.py with CORS, health endpoint, WebSocket endpoint - config.py using pydantic-settings for env vars - SQLAlchemy async engine with PostgreSQL - Alembic for migrations - Celery app with Redis broker - Requirements: fastapi, uvicorn, sqlalchemy[asyncio], asyncpg, celery, redis, httpx, pandas, ta Include proper error handling and logging."

## Prompt 2: Data Ingestion Service

"Build data_ingestion service in backend/app/services/: 1. indian_stocks.py: Use yfinance to fetch OHLCV for RELIANCE, TCS, HDFCBANK, INFY, ITC (configurable list). Store in market_data table. Handle NSE market hours. 2. crypto.py: Use Binance WebSocket for BTC, ETH, SOL real-time. Fallback to CoinGecko REST. 24/7 operation. 3. forex.py: Use Alpha Vantage for USD/INR, EUR/USD, GBP/JPY. Handle rate limits (5 calls/min on free tier). Each fetcher: async, stores to DB, emits Redis event on new data. Include retry logic and circuit breakers."

## Prompt 3: Technical Analysis Engine

"Build analysis engine in backend/app/services/analysis/: Class TechnicalAnalyzer with methods: - compute_rsi(df, period=14) -> {value, signal, strength} - compute_macd(df) -> {value, signal_line, histogram, signal} - compute_bollinger(df) -> {upper, lower, signal} - compute_volume_ratio(df) -> {ratio, signal} - compute_sma_cross(df) -> {golden_cross, death_cross, signal} - compute_atr(df, period=14) -> {value, suggested_stop} - full_analysis(df) -> combined dict with all indicators Use pandas_ta library. All methods must handle edge cases (insufficient data, NaN values). Return typed dicts. Include docstrings explaining each indicator for the user."

## Prompt 4: AI Sentiment Engine

"Build AI engine in backend/app/services/ai_engine/: 1. news_fetcher.py: Scrape headlines from MoneyControl, CoinDesk, ForexFactory. Cache in Redis (TTL 15 min). 2. sentiment.py: Send article batches to Claude API (Sonnet). Prompt: "Analyze these financial articles about {symbol}. Return JSON: sentiment_score (0-100), key_factors [], market_impact (positive/negative/neutral), time_horizon." 3. signal_reasoner.py: Given technical_data + sentiment_data, ask Claude to generate a 2-sentence plain-English reason. 4. market_brief.py: Generate morning/evening digest text. Use anthropic Python SDK. Include retry, rate limit handling. Cost tracking per API call. Never exceed $30/month budget."

## Prompt 5: Signal Generation

"Build signal generator in backend/app/services/signal_gen/: Class SignalGenerator: - combine_scores(technical, sentiment) -> final_confidence - calculate_targets(price, atr, signal_type) -> target, stop - generate_signal(symbol) -> Signal object with all fields - should_alert(signal, user_config) -> bool Scoring: 60% technical, 40% AI sentiment. Thresholds: >=80 STRONG_BUY, >=65 BUY, <=20 STRONG_SELL, <=35 SELL, else HOLD. Target: 2x ATR above entry. Stop-loss: 1x ATR below entry. On signal generation: save to DB, publish to Redis channel (signals:new), trigger Telegram alert if above threshold."

## Prompt 6: Telegram Bot

"Build Telegram bot in backend/app/services/alerts/telegram.py: Use python-telegram-bot library. Commands: /start, /signals, /config, /markets, /history, /stop Signal alert format (with emojis): Signal type icon + Symbol + Signal badge Price + Change % Confidence: [progress bar] XX% Target: XXXX ¦ Stop: XXXX AI: [2-line reasoning] Timeframe: X weeks Morning brief: Top 3 signals, market snapshot, events today. Evening wrap: Signal outcomes, new positions to watch. Store chat_id in DB for each user who /starts. Respect user config for alert filtering."

# Complete 21-Day Timeline

| Day | Phase | What Gets Built | Ruflo Agents Active |
| --- | --- | --- | --- |
| 1 | Foundation | Project scaffold, Docker, Git repo, CLAUDE.md | Architect, Backend, Frontend |
| 2 | Foundation | Database schema, models, migrations | Backend, Tester |
| 3 | Foundation | Indian stock + Crypto data fetchers | Backend (x2 parallel) |
| 4 | Foundation | Forex data fetcher + Celery scheduler | Backend, Tester |
| 5 | Analysis | RSI, MACD, Bollinger Band indicators | Backend, Tester |
| 6 | Analysis | Volume, SMA crossover, ATR indicators | Backend, Tester |
| 7 | Analysis | News scraper + Claude AI sentiment engine | AI Engineer |
| 8 | Analysis | Signal generation algorithm + scoring | AI Engineer, Tester |
| 9 | Dashboard | Market overview + Signal feed components | Frontend, Reviewer |
| 10 | Dashboard | Signal cards + expandable AI reasoning | Frontend, Reviewer |
| 11 | Dashboard | Alert timeline + Alert config panel | Frontend, Reviewer |
| 12 | Alerts | Telegram bot: commands + signal formatter | Backend |
| 13 | Alerts | Morning brief + Evening wrap generators | Backend, AI Engineer |
| 14 | Integration | WebSocket real-time pipeline end-to-end | Backend, Frontend |
| 15 | Testing | Integration testing: data → signal flow | Tester, Architect |
| 16 | Testing | Integration testing: signal → delivery | Tester |
| 17 | Testing | Full test suite + load testing | Tester |
| 18 | Testing | Bug fixes from test results | Backend, Frontend |
| 19 | Deploy | Railway deployment + monitoring setup | You (human) |
| 20 | Deploy | Production verification + Sentry + UptimeRobot | You (human) |
| 21 | Launch | User onboarding + feedback collection | You + the user |

Total Estimated Development Hours With Ruflo + Claude Code: ~60–80 hours of your time over 21 days (averaging 3–4 hours/day). Without AI assistance, this project would take a solo developer 200–300+ hours. The multi-agent swarm handles roughly 60–70% of the implementation, while you handle architecture decisions, reviews, and deployment.

# Success Metrics & KPIs

How do we know the MVP is working? Track these metrics from Day 1 of launch:

## System Health Metrics

| Metric | Target | How to Measure |
| --- | --- | --- |
| Uptime | >99.5% | UptimeRobot monitoring |
| Data freshness | <2 min lag for stocks, <30s for crypto | Timestamp diff: latest DB row vs now |
| Signal latency | <5 seconds from data to dashboard | Log timestamps across pipeline |
| API error rate | <1% | Sentry error tracking |
| Claude API cost | <$30/month | Anthropic usage dashboard |

## Signal Quality Metrics

| Metric | Target (After 30 Days) | How to Measure |
| --- | --- | --- |
| Signal accuracy (hit target) | >55% | Signal history table outcomes |
| Average confidence of winning signals | >70% | Avg confidence where outcome = hit_target |
| False positive rate (STRONG BUY/SELL that fail) | <30% | Strong signals that hit stop-loss |
| User engagement | Checks dashboard 3+ times/day | Session tracking (anonymous) |
| Alert response rate | >50% of alerts opened in Telegram | Telegram message read receipts |

Let’s build this. One swarm at a time.

SignalFlow AI — From idea to live signals in 21 days.